| Date | 03 October 2026 |
| --- | --- |
| Team ID | 6ab8f5efc23107aaaa7325ec |
| Project Name | Auto Ticket Classification using Flow Designer |
| Document | Planning Logic |

Planning Logic

How Sprints, Epics, User Stories and Story Points were defined and estimated

1. Core Definitions Used in This Project

Sprint: A fixed period of time (here 10 working days) in which the team commits to complete a set of User Stories. At the end of the sprint the team delivers working, potentially releasable software.

Epic: A large body of work that is too big to finish in a single sprint. It is broken down into multiple smaller User Stories. Example: “AI Classification”, “Agent Feedback Loop”.

User Story (Story): A small, valuable piece of work written from the perspective of a user or the system. Format: “As a <role>, I can <action> so that <benefit>”.

Story Point: A relative unit of effort (not hours). It reflects complexity, uncertainty and amount of work. We use a simplified Fibonacci scale: 1, 2, 3, 5.

2. Story Point Scale (Planning Logic)

| Story Point | Meaning | Example in this Project |
| --- | --- | --- |
| 1 | Very Easy – small change, low uncertainty, clear path | Write a simple audit log entry, configure a system property |
| 2 | Normal – straightforward development, some testing | Extract ticket fields, store agent feedback, basic notification |
| 3 | Moderate – multiple steps, some design decisions, integration | Build Decision Table rules, update ticket + assignment, confidence threshold logic |
| 5 | Difficult – higher complexity, new capability, more testing or research | Integrate AI / Predictive Intelligence model, build manager dashboard, optional external AI call |

We deliberately avoid 8+ points. Any item that feels larger is split into smaller stories so that each story can be completed inside one sprint.

3. How Story Points Were Estimated (Logic Applied)

1. Identify the smallest “Hello World” piece of work in the solution (e.g., just writing an audit log entry) → assign it 1 point as the baseline.

2. Compare every other story against that baseline: “Is this roughly the same effort, a bit more, moderately more, or significantly more?”

3. Consider three factors only: Complexity (how many moving parts), Uncertainty (how well we understand the requirement), and Volume of work (how many screens / actions / tests).

4. Prefer splitting over inflating: if a story feels like 8, break it into two 3s and a 2.

5. Team discussion: points are agreed by the people who will do the work (relative sizing, not individual hours).

4. Sprint Breakdown Rationale

Sprint-1 (21 points) – Minimum Viable Product (MVP)

Goal: Deliver a working end-to-end path that already creates business value. A ticket is created → rules classify it → fields are updated → low-confidence tickets go to Manual Review → everything is audited. This gives agents immediate relief on the most common tickets and proves the architecture.

Sprint-2 (15 points) – Intelligence + Feedback Loop

Goal: Add the AI classification path and the agent feedback mechanism. Now the system handles the long-tail tickets and starts learning from corrections. Confidence threshold becomes configurable.

Sprint-3 (19 points) – Observability, Optional Extensions & Pilot Readiness

Goal: Make the solution production-ready and measurable. Explainability for agents, management dashboard, optional external AI, pilot scope definition and documentation. After this sprint the team can run a controlled pilot.

5. Velocity Logic

Velocity = Total Story Points Completed ÷ Number of Sprints

Planned total = 55 story points across 3 sprints

Planned average velocity = 55 ÷ 3 ≈ 18.3 story points per 10-day sprint

Why this velocity is realistic:

• Team already knows Flow Designer and the platform data model.

• Many stories are configuration + light scripting rather than green-field coding.

• Sprint-1 deliberately front-loads the highest-value, well-understood work.

• Buffer exists inside the 10-day sprints for refinement, testing and demos.

6. Example – How Points Add Up (Sprint-1)

| User Story | Story Points | Running Total |
| --- | --- | --- |
| USN-1 Trigger on ticket create | 3 | 3 |
| USN-2 Extract text + metadata | 2 | 5 |
| USN-3 Decision Table / keyword rules | 5 | 10 |
| USN-4 Maintain Decision Table (admin) | 3 | 13 |
| USN-5 Update ticket + assignment | 3 | 16 |
| USN-6 Low-confidence → Manual Review | 3 | 19 |
| USN-7 Audit log writer | 2 | 21 |

Total Story Points in Sprint-1 = 21

7. Summary of Planning Logic

We used relative sizing (1-2-3-5), kept stories small enough to finish inside a sprint, ordered work so that value is delivered early (MVP in Sprint-1), and calculated a realistic velocity of ~18 story points per 10-day sprint. This planning logic gives the team a clear, measurable and achievable roadmap from first classification flow to pilot-ready solution.

Project: Auto Ticket Classification using Flow Designer  |  Planning Logic  |  Team ID: 6ab8f5efc23107aaaa7325ec